CSE 201 Sprint Plan Document

## Team Member Names

Scott Van der Wiel, Jack Schroer, Tae Won, Robin Kay

## Team Project Title

Testudo – Offline Cryptocurrency wallet

### Project Description

We are creating a signing-only cryptocurrency wallet for bitcoin. The wallet should, in its basic state, create private and public parent keys, then sign transactions.  On top of that, the wallet should keep track of transactions on a ledger. Most importantly, the wallet will show the user their current bitcoin holdings.  Finally, there should be an option to transfer their holdings to a cold storage.

## Sprint Plan List

|  |  |
| --- | --- |
| **Week Of** | **Sprint Tasks** |
| 2-Apr | User Story 3 |
| 9-Apr | User Story 6 |
| 16-Apr | User Story 4, User Story 8 |
| 23-Apr | User Story 12 |
| 26-Apr | Demonstration #2 TAs inspect Meeting Minutes document and record absences. |
| 30-Apr | User Story 4 |
| 7-May | User Story 11 |
| 10-May | Final Demonstration TAs inspect Meeting Minutes document and record absences. |